## Ibex Project
Breakdown of requirements into task/ticket list

IA-00
Task:
Setup dev env (general overview of tasks performed):

11/23
Setup OS:
Install virtualbox
Install git for windows (bash)
Install vagrant

https://app.vagrantup.com/centos/boxes/8
vagrant init centos/8 \
  --box-version 1905.1
vagrant up
See vagrantbootstrap.sh for details of install
installed mysql, nginx, php

http://ibex.localhost:8080/info.php
now shows php info

Setup Slim
composer create-project slim/slim-skeleton ibex.localhost

http://ibex.localhost:8080/hello/test
slim working

IA-01 Epic
Dealerships’ Email Campaigns
11/23
Break down requirements into tasks/tickets

IA-02
marketing dashboard that allows them to see requested
KPIs:
● Top five dealerships by earn
● Top five dealerships by customer base (count)
● Top five customers by spend paired with their dealer name
● Percentage total of qualifying customers with valid emails
● Total count of Ibex customers
After have data, display in a dashboard-ish view;
Normally reference other client dashboards for common libs, but just choose something graphical for now.

IA-03
Grid view of dealer info and stats

IA-04
Allow scheduling of dealer and their customers
Allow subsets of customers to be selected? Maybe as another dev phase.
Create new DB table
Emails will be sent by a “hypothetical CRON script to look at to send the emails on an external schedule. “

IA-05
Indicate missing or incomplete data; maybe show whats expected
Since the dealer is not editable ie correctable from this app, maybe keep indication low key ie not red text but maybe just a caution icon or such and normal colored text
Requires IA-03
Maybe link to app/page where client can fix dealer? Maybe as another dev phase.

IA-06
CSV export of
1. Dealership ID
2. Dealership Name
3. Qualifying Customers
4. Qualifying Customers with Emails
5. % with Emails

IA-07
CSV export of distinct list of customers

IA-08
Implement endpoint for distinct dealership sciusa url
sample see Distinct Dealerships-Dealerships.csv

IA-09
Implement endpoint for distinct customers sciusa url
sample see Distinct Customers-Table 1.csv

IA-10
Implement endpoint for customer sales sciusa url
sample see Customer Sales-Table 1.csv

IA-11