## Ibex Project
Breakdown of requirements into task/ticket list

IA-00
Setup dev env (general overview of tasks performed):

11/23
Setup OS:
Install virtualbox
Install git for windows (bash)
Install vagrant

https://app.vagrantup.com/centos/boxes/8
vagrant init centos/8 \
  --box-version 1905.1
vagrant up
See vagrantbootstrap.sh for details of install
installed mysql, nginx, php

http://ibex.localhost:8080/info.php
now shows php info

Setup Slim
composer create-project slim/slim-skeleton ibex.localhost

http://ibex.localhost:8080/hello/test
slim working

11/24
Install dev nodejs, webpack, yarn (npm wasn’t cooperating)
Install reactjs and sample component

initial setup and package.json and webpack.config from:
https://medium.com/@davisonpro/an-advanced-guide-on-setting-up-a-react-and-php-web-app-acaedb21ab3a
yarn install
yarn run watch

11/25
Installed react-router, react-router-dom, bootstrap
move prior csv/apis to namespace Api
added router; added menu; added placeholders for dashboard, dealers, settings, contact

11/29
Added db/mysql schema/data

IA-01 Epic
Dealerships’ Email Campaigns
11/23
Break down requirements into tasks/tickets

IA-02
marketing dashboard that allows them to see requested
KPIs:
● Top five dealerships by earn
● Top five dealerships by customer base (count)
● Top five customers by spend paired with their dealer name
● Percentage total of qualifying customers with valid emails
● Total count of Ibex customers
After have data, display in a dashboard-ish view;
Normally reference other client dashboards for common libs, but just choose something graphical for now.

11/29
Created test data feed and basic styling

IA-03
Grid view of dealer info and stats

11/29
Grid view of dealers

IA-04
Allow scheduling of dealer and their customers
Allow subsets of customers to be selected? Maybe as another dev phase.
Create new DB table
Emails will be sent by a “hypothetical CRON script to look at to send the emails on an external schedule. “

11/29
Additional definition:
add a calendar for scheduling, selection of dealer, type of report or process to be scheduled; list of existing schedules; maybe don’t allow duplicates ie don’t allow user to spam system with 100s of reports/schedules.
Of course see/ask if an existing scheduling systems exists and re-use if so.

IA-05
Indicate missing or incomplete data; maybe show whats expected
Since the dealer is not editable ie correctable from this app, maybe keep indication low key ie not red text but maybe just a caution icon or such and normal colored text
Requires IA-03
Maybe link to app/page where client can fix dealer? Maybe as another dev phase.

11/29
On dealer grid, marked missing name and missing or invalid emails

IA-06
CSV export of
1. Dealership ID
2. Dealership Name
3. Qualifying Customers
4. Qualifying Customers with Emails
5. % with Emails

11/29
See export of Customers for csv and Dashboard for query

IA-07
CSV export of distinct list of customers

11/29
Grid view of customers
Export distinct list of customers

IA-08
Implement endpoint for distinct dealership sciusa url
sample see Distinct Dealerships-Dealerships.csv

11/24
Implemented endpoints using sample csv as data
$app->group('/api/dealers', function (Group $group) {
   $group->get('', ListDealersAction::class);
   $group->get('/{id}', ViewDealerAction::class);
});

IA-09
Implement endpoint for distinct customers sciusa url
sample see Distinct Customers-Table 1.csv

11/24
Implemented endpoints using sample csv as data
$app->group('/api/customers/{dealerId}', function (Group $group) {
   $group->get('', ListCustomersAction::class);
   $group->get('/{id}', ViewCustomerAction::class);
});

IA-10
Implement endpoint for customer sales sciusa url
sample see Customer Sales-Table 1.csv

11/24
Implemented endpoints using sample csv as data
$app->group('/api/customers/{dealerId}', function (Group $group) {
   $group->get('/sales', ListCustomerSalesAction::class);
   $group->get('/sales/{id}', ViewCustomerSaleAction::class);
});

IA-11